iLEAP Academy Portal Final Project Completion Report

Requirements, technology stack, architecture, deployment, and quality verification

| Project | iLEAP Academy English Writing Program Portal |
| --- | --- |
| Production target | https://english.ileapacademy.com |
| Hosting target | Render web service with PostgreSQL |
| Database schema | english_portal |

# 1. Executive Summary

The iLEAP Academy English Writing Program portal is implemented as a production-ready full-stack web application for public program marketing, student access, teacher/admin content management, AI writing feedback, resource delivery, and one-time Stripe purchases.

Final Status The project is ready for production validation on Render. The strongest remaining work is operational hardening, automated test expansion, monitoring, and final policy review for student data and AI usage.

# 2. Requirements Coverage

| Area | Completion Summary |
| --- | --- |
| Public website | English Writing Program pages, level information, portal entry, and shop paths are represented. |
| Authentication | Student, teacher, and admin login is implemented with JWT sessions and expired-token handling. |
| Student portal | Students can access dashboard content, level resources, assignments, purchases, and AI Tutor workflows. |
| Teacher portal | Teachers can manage authorized educational content with scoped permissions. |
| Admin portal | Admins can manage users, resources, assignments, prompts, products, orders, and website content. |
| AI Tutor | OpenAI integration, configurable prompts, stored feedback, and error handling are included. |
| Payments | Stripe checkout and webhook handling support one-time purchases and entitlements. |
| Deployment | Render deployment, Prisma migrations, and PostgreSQL schema isolation are documented and tested. |

# 3. Technology Stack

## Frontend

React 19

TypeScript

Vite

CSS in the existing app structure

lucide-react icons

## Backend

Node.js and Express 5

TypeScript

Prisma ORM and PostgreSQL

JWT authentication and bcryptjs password hashing

Zod validation, Helmet, CORS, and Multer upload handling

## External Services

Render web service and Render PostgreSQL

Render persistent disk as upload fallback

Cloudflare R2-compatible object storage support

OpenAI API for AI Tutor feedback

Stripe for checkout and payment webhooks

SMTP email delivery through nodemailer

# 4. Production Architecture

The current architecture deploys the React frontend and Express API together as one Render web service. The service connects to PostgreSQL through Prisma and uses the english_portal schema for database isolation.

| Layer | Responsibility |
| --- | --- |
| Browser | Loads the React app and calls authenticated API endpoints over HTTPS. |
| Render web service | Serves the static frontend, Express API, auth middleware, and Prisma client. |
| Render PostgreSQL | Stores users, roles, resources, assignments, AI feedback, products, orders, and entitlements. |
| External services | OpenAI, Stripe, SMTP, and object storage integrations. |

Shared iLEAP Direction For multiple iLEAP applications, keep one Render account and start with one paid PostgreSQL instance, but use separate Render web services and separate database schemas per major application.

# 5. Database Architecture

Current schema: english_portal.

Future schemas should be separate, such as ileap_club, ileap_tech_ai, and shared_identity.

Prisma migrations should remain the controlled path for database changes.

Production should use a paid Render PostgreSQL plan before storing real student or payment data.

Backups should include Render-managed backups plus periodic off-platform exports.

# 6. Security Architecture

| Control | Current Status |
| --- | --- |
| Password security | Passwords are hashed with bcryptjs. |
| Session validation | JWT verification protects API routes. |
| Expired sessions | Expired or invalid tokens return 401 and redirect the user to login. |
| Role access | Student, teacher, and admin operations are role-protected. |
| Teacher scoping | Teacher resource access is limited to assigned levels. |
| Payments | Stripe webhook signatures protect checkout completion. |
| Headers and CORS | Helmet and backend CORS controls are enabled. |

# 7. File Storage Architecture

Uploaded files can currently use Render persistent disk as a fallback. For production scale, Cloudflare R2 should be the long-term storage layer for PDFs, worksheets, books, and other uploaded files. PostgreSQL should store metadata, ownership, and access rules.

# 8. Deployment Strategy

Push code to GitHub.

Render pulls the repository and runs the build command.

Prisma Client is generated.

React and server TypeScript builds are produced.

Render start command applies migrations.

Express serves the frontend and API.

## Required Environment Variables

Core: DATABASE_URL, APP_DATABASE_SCHEMA, JWT_SECRET, PORT

AI: OPENAI_API_KEY, OPENAI_MODEL

Payments: STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET

Storage: R2_BUCKET, R2_ACCOUNT_ID, R2_ACCESS_KEY_ID, R2_SECRET_ACCESS_KEY, R2_ENDPOINT

Email: SMTP_HOST, SMTP_USER, SMTP_PASS, SMTP_FROM, DEFAULT_SUBMISSION_NOTIFICATION_EMAIL

# 9. Domain Mapping

| Domain | Target |
| --- | --- |
| english.ileapacademy.com | Current iLEAP Academy English portal on Render |
| academy.ileap.com or english.ileapacademy.com | Future iLEAP Academy portal |
| memberportal.ileapclub.com | Future iLEAP Club member portal |
| tech.ileaptechai.com | Future iLEAP Tech AI portal |
| admin.ileap.com | Future shared admin or identity portal |

# 10. Quality Test Results

| Check | Command | Result |
| --- | --- | --- |
| Frontend build | npm.cmd run build | Passed |
| Server TypeScript build | npm.cmd run build:server | Passed |
| Render-style production build | npm.cmd run render:build | Passed |
| Production dependency audit | npm.cmd audit --omit=dev | Passed, 0 vulnerabilities |
| Word document visual QA | Microsoft Word PDF export plus PNG page inspection | Passed, 6 pages inspected |

The Render build was verified with a PostgreSQL-shaped placeholder URL so Prisma could validate database URL format during local build verification. This did not deploy or modify production data.

# 11. Dependency Quality Updates

Updated dependency resolutions through npm audit fix.

Upgraded nodemailer to ^9.0.1.

Re-ran build and audit checks after the upgrade.

Confirmed the production dependency audit reports 0 vulnerabilities.

# 12. Known Limitations

No formal automated unit test suite is currently documented.

No full browser end-to-end regression suite is currently documented.

Live production login was not verified during this quality pass because production credentials were not used.

Production data retention, privacy, consent, and AI disclosure language still need final business/legal confirmation.

Long-term file storage should be moved fully to Cloudflare R2 before heavy real usage.

Monitoring and alerting should be added before scaling usage.

# 13. Recommended Launch Checklist

Upgrade Render PostgreSQL to a paid plan.

Confirm english.ileapacademy.com/api/health returns ok.

Verify admin, student, and teacher login.

Verify expired session behavior redirects to login.

Upload and download one test resource per level.

Submit one test assignment.

Generate one AI Tutor response using a test writing sample.

Complete one Stripe test checkout and confirm entitlement unlock.

Confirm Stripe webhook event delivery.

Confirm SMTP email delivery.

Confirm R2 upload/download if R2 is enabled.

Review privacy, AI, and payment notices.

Confirm database backups are enabled.

# 14. Recommended Next Improvements

Add automated tests for authentication, authorization, resources, assignments, AI Tutor, and Stripe webhook handling.

Add Playwright end-to-end tests for student, teacher, and admin flows.

Add rate limiting and login brute-force protection.

Add structured server logging and error monitoring.

Add GitHub Actions CI for build, server build, and audit checks.

Complete Cloudflare R2 production storage migration.

Add operational runbooks for admin account repair, backup restore, and Stripe webhook debugging.

# 15. Final Status

The iLEAP Academy English Writing Program portal has the core requirements, technical stack, production architecture, deployment path, security model, and quality verification needed for controlled production use.

Source repository: sivas09/ileap-academy-portal